We’re going to turn this into something concrete, structured, and executable.

This is your 6-Month Senior Upgrade Checklist using:

- PHP / Laravel

- MySQL

- React or Vue

- Redis (for caching/queues)

- One LLM API integration

Single evolving project. No distractions.

Project: Multi-tenant Feedback & Issue Platform (Production-Grade Skeleton)

# 🧠 RULES BEFORE YOU START

- No random tutorials.

- No switching stacks.

- No adding trendy tech unless required.

- Every phase ends with written documentation.

- Every technical choice must answer:
 What are we optimising for? What are we sacrificing?

# ✅ MONTH 1 — Domain & Data Mastery

### Goal:

Think in entities and boundaries, not controllers.

## Week 1–2: Domain Design

☐ Define domain entities:

- Users

- Teams (multi-tenant)

- Projects

- Feedback Items

- Roles

☐ Write a 2–3 page Domain Document:

- What problem does this system solve?

- Who are the users?

- What assumptions are you making?

- What constraints exist?

☐ Design DB schema properly:

- Foreign keys

- Cascading rules

- Unique constraints

- Compound indexes

☐ Explain why each index exists.

## Week 3–4: Clean Structure

☐ Separate:

- Controllers

- Services

- Domain logic

- Validation

☐ Move business logic out of controllers.

☐ Use transactions where needed.

☐ Implement role-based access control.

☐ Write:
 “Where are my domain boundaries?”

# ✅ MONTH 2 — Performance & Scaling

### Goal:

Think in bottlenecks.

## Week 5: Database Depth

☐ Run EXPLAIN on heavy queries.
 ☐ Identify slow query paths.
 ☐ Add compound indexes intentionally.
 ☐ Measure before and after.

Write:
 “If traffic 10x’s, what fails first?”

## Week 6: Caching

☐ Install Redis.
 ☐ Cache:

- Dashboard metrics

- Project lists

- AI summaries (later)

☐ Implement cache invalidation logic.

Write:
 “What happens if cache becomes stale?”

## Week 7–8: Queues & Async

☐ Move email notifications to background jobs.
 ☐ Add retry policies.
 ☐ Implement exponential backoff.
 ☐ Ensure idempotency.

Simulate:

- Job failure

- DB failure mid-job

Write:
 “How does the system recover?”

# ✅ MONTH 3 — Reliability & Observability

### Goal:

Think in failure modes.

## Week 9: Logging

☐ Add structured logging.
 ☐ Add request IDs.
 ☐ Log important business events.

Ask:
 “If something breaks at 2am, what would I need to know?”

## Week 10: Metrics

☐ Track:

- Number of feedback submissions

- Job failures

- API response times

☐ Add basic monitoring endpoint.

## Week 11–12: Failure Simulation

Intentionally break:

☐ Shut down DB locally
 ☐ Simulate LLM timeout
 ☐ Simulate queue failure

Write:

- What breaks?

- Does it degrade gracefully?

- What would users see?

This is senior thinking.

# ✅ MONTH 4 — AI Integration (Production Mindset)

### Goal:

Integrate AI responsibly.

## Week 13–14: AI Feature

Add:

“Summarise feedback per project.”

☐ Send grouped feedback to LLM API
 ☐ Store summary in DB
 ☐ Log token usage
 ☐ Track cost per team

## Week 15–16: Safety & Control

☐ Add:

- Rate limiting per tenant

- Fallback if API fails

- Timeout handling

- Output validation

- Retry with cap

Write:
 “What is my worst-case cost scenario?”

Now you’re not playing with AI.
 You’re integrating it professionally.

# ✅ MONTH 5 — Architecture Refinement

### Goal:

Move from working system → intentional architecture.

## Week 17–18: Refactor for Clarity

☐ Introduce domain services.
 ☐ Introduce events where useful.
 ☐ Reduce tight coupling.
 ☐ Separate side effects from core logic.

## Week 19–20: Write Full System Design Doc

Include:

☐ Traffic assumptions
 ☐ Scaling strategy
 ☐ Caching strategy
 ☐ Data consistency decisions
 ☐ Failure handling
 ☐ Security risks
 ☐ AI cost control strategy
 ☐ Tradeoffs you intentionally accepted

If you can defend your tradeoffs, you’re operating at senior level.

# ✅ MONTH 6 — Leadership Simulation

### Goal:

Think like a lead.

## Week 21–22: Documentation

☐ Write README explaining:

- System overview

- Architecture decisions

- Tradeoffs

☐ Create ADR (Architecture Decision Records):

- Why Redis?

- Why monolith?

- Why this DB structure?

## Week 23–24: Mentorship Simulation

☐ Record yourself explaining architecture.
 ☐ Pretend onboarding a junior.
 ☐ Identify unclear areas.
 ☐ Refine documentation.

Ask:
 “Would I trust someone else to extend this safely?”

# 🧩 Weekly Structure (Sustainable)

5–6 hrs/week:

2 hrs build
 2 hrs study
 1 hr documentation
 1 hr reflection

Reflection questions every week:

- What are we optimising for?

- What are we sacrificing?

- Where is technical debt?

- What breaks at scale?

- What would I change if this had 100k users?

# 🎯 What This Actually Builds

By Month 6 you will:

- Understand DB deeply

- Understand scaling tradeoffs

- Understand async systems

- Understand reliability engineering

- Understand AI integration properly

- Be able to write system design docs

- Speak confidently about architecture

- Think in tradeoffs automatically

That is senior-level growth.

# 🚨 Important

Do NOT:

- Add Kubernetes

- Split into microservices

- Add unnecessary complexity

- Chase YouTube tutorials

Depth > trendiness.